ARCHON_PRIME

AP Tooling Suite — Implementation Guide

Artifact ID: IMPL-001  |  Source Spec: SPEC-001  |  Version: v1  |  Status: Final Draft

# 1. Guide Identity

| Field | Value |
| --- | --- |
| Artifact ID | IMPL-001 |
| Subsystem | ARCHON_PRIME Tooling Suite (all 18 modules + 3 on-demand) |
| Version | v1 |
| Status | Final Draft |
| Source Specification | SPEC-001 — AP Tooling Suite Master Design Specification |
| Concept Origin | GPT Merged Architecture Document + ARCHON_PRIME Governance Packet |
| Author | Claude (Formalization_Expert) |
| Authority Source | Architect |
| Approved By | (blank until Architect approves) |

# 2. Implementation Overview

This guide translates SPEC-001 into 10 sequential implementation stages. Each stage is independently executable. Stages are ordered to satisfy the CIH-first constraint: header and import normalization infrastructure (Stage 2) must be complete before any downstream module editing begins, because all subsequent modules are validated and injected using it.

GPT derives VS Code prompts from this guide. VS Code executes those prompts. This guide governs what is built and in what order. It does not introduce capabilities beyond SPEC-001.

⚠ This guide targets AP tooling construction only. It does not authorize modifications to LOGOS. LOGOS analysis begins only after Stage 10 (full pipeline operational).

# 3. Prerequisites

| Prerequisite | Status | Notes |
| --- | --- | --- |
| GitHub repository created for ARCHON_PRIME | Required before Stage 1 | Structure defined in OPS-002 |
| Codespaces devcontainer configured | Required before Stage 1 | devcontainer.json and setup.sh from OPS-002 |
| requirements.txt populated | Required before Stage 1 | Full list in OPS-002 §4 |
| config/ap_config.yaml populated | Required before Stage 3 | Schema from OPS-002 §6.1 |
| config/logos_targets.yaml populated | Required before Stage 9 | At least one active target |
| LOGOS repo access configured (GitHub Secrets) | Required before Stage 10 | LOGOS_REPO_URL + LOGOS_GITHUB_TOKEN |
| SPEC-001 reviewed and approved by Architect | Required before Stage 1 | This guide derives from SPEC-001 |

# 4. Implementation Stages

STAGE 1: Directory Scaffold and Governance Packet

Objective: Build the complete AP directory structure and populate all governance artifacts.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/core/__init__.py | create | Empty init — marks package |
| tools/structural/__init__.py | create | Empty init |
| tools/concept/__init__.py | create | Empty init |
| tools/normalization/__init__.py | create | Empty init |
| tools/governance/__init__.py | create | Empty init |
| tools/pipeline/__init__.py | create | Empty init |
| governance/*.md | create | Copy all governance artifacts from ARCHON_PRIME packet |
| schemas/*.json | create | Copy all JSON schemas from ARCHON_PRIME packet |
| templates/AP_MODULE_HEADER.py | create | CIH template file (see Stage 2) |
| logos_analysis/source_snapshot/.gitkeep | create | Placeholder — never commit snapshot content |
| logos_analysis/sandbox/.gitkeep | create | Placeholder |
| logos_analysis/reports/.gitkeep | create | Placeholder |
| artifacts/concept/.gitkeep | create | Placeholder |
| artifacts/spec/.gitkeep | create | Placeholder |
| artifacts/implementation/.gitkeep | create | Placeholder |

### Implementation Steps

- Create all directories listed in OPS-002 §2 directory tree

- Create empty __init__.py in all tools/ subpackages

- Copy governance artifacts into governance/ (verbatim — no modification)

- Copy JSON schemas into schemas/

- Create logos_analysis/ subdirectories and .gitkeep files

- Create artifacts/ subdirectories and .gitkeep files

- Create .gitignore entries: logos_analysis/source_snapshot/, logos_analysis/sandbox/

### Validation

- python -c 'import tools.core; print("imports OK")' returns without error

- All governance/ files present: verify against SPEC-001 §3 constraint list

- All schemas/ files parseable: python -c 'import json; [json.load(open(f)) for f in glob("schemas/*.json")]'

EXIT GATE: All package __init__.py files exist. All governance artifacts populated. All placeholder dirs created.

STAGE 2: CIH Infrastructure — Header Normalizer and Injector (PRIORITY GATE)

Objective: Build the Canonical Import Header schema, template, and header_normalizer module. This stage gates all downstream module editing.

GOVERNANCE: This stage must complete and pass its exit gate before any other module is written or edited. All AP modules are validated against the CIH schema.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| templates/AP_MODULE_HEADER.py | create | CIH template with all required fields |
| tools/normalization/header_normalizer.py | create | Full CIH validator, injector, and field updater |
| tools/normalization/__init__.py | modify | Export HeaderNormalizer class |
| tests/unit/test_header_normalizer.py | create | Unit tests for CIH validation and injection |

### templates/AP_MODULE_HEADER.py — CIH Template Content

"""

ARCHON_PRIME Module Header — Canonical Import Header (CIH)

============================================================

SYSTEM:       ARCHON_PRIME

MODULE:       {{MODULE_NAME}}

ARTIFACT_ID:  {{ARTIFACT_ID}}

VERSION:      v1

STATUS:       Draft

AUTHOR:       Claude (Formalization_Expert)

AUTHORITY:    Architect

GOVERNANCE:   CLAUDE_GOVERNANCE_PROTOCOL.md

PHASE:        Phase 1+2 (active)

DEFERMENTS:   DRAC (deferred)

FUNCTION:

{{FUNCTION_DESCRIPTION}}

INPUTS:

{{INPUTS}}

OUTPUTS:

{{OUTPUTS}}

IMPORTS:

stdlib:   {{STDLIB_IMPORTS}}

third:    {{THIRD_IMPORTS}}

internal: {{INTERNAL_IMPORTS}}

CALLS:

{{CALLS}}

CALLED_BY:

{{CALLED_BY}}

GOVERNANCE_GATES:

{{GOVERNANCE_GATES}}

MUTATION_POLICY:

{{MUTATION_POLICY}}

FAIL_CLOSED: true

"""

### header_normalizer.py — Implementation Specification

Implement HeaderNormalizer class with these public methods:

class HeaderNormalizer:

def check(self, path: Path) -> HeaderReport:

"""Check CIH presence and field validity. No writes."""

def inject(self, path: Path) -> HeaderReport:

"""Inject CIH template into module lacking one.

Auto-populates MODULE, IMPORTS from AST parse.

Sets STATUS: Draft. Path safety gate runs first."""

def update_field(self, path: Path, field: str, value: str) -> HeaderReport:

"""Update a single CIH field in an existing header."""

def validate_path_safety(self, path: Path) -> None:

"""Raise GovernanceViolation (Category C) if path is inside source_snapshot."""

def check_directory(self, dir_path: Path) -> HeaderReport:

"""Recursively check all .py files in directory."""

# HeaderReport dataclass

@dataclass

class HeaderReport:

path: Path

checked: int

valid: int

injected: int

repaired: int

failed: int

findings: list[dict]  # {path, field, issue, severity}

# GovernanceViolation exception

class GovernanceViolation(Exception):

def __init__(self, category: str, message: str):

self.category = category  # A-F

self.message = message

super().__init__(f"[Category {category}] {message}")

### Validation

- python tools/normalization/header_normalizer.py --check-only --path tools/ returns without error on empty modules

- Injection test: create bare module, run --inject, verify all required CIH fields present

- Path safety test: pass source_snapshot path, verify GovernanceViolation raised

- pytest tests/unit/test_header_normalizer.py passes

EXIT GATE: header_normalizer --check-only --path tools/ returns no CRITICAL findings. GovernanceViolation raised on snapshot path. Injection produces valid CIH on bare module.

STAGE 3: Import Canonicalizer and Facade Builder

Objective: Build import normalization infrastructure. Second half of the CIH-first gate.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/normalization/import_canonicalizer.py | create | Import sorting, grouping, deduplication, unused removal |
| tools/normalization/canonical_import_facade_builder.py | create | Package __init__.py facade generator |
| tests/unit/test_import_canonicalizer.py | create | Unit tests |

### import_canonicalizer.py — Implementation Specification

class ImportCanonicalizer:

def canonicalize(self, path: Path) -> ImportNormalizationReport:

"""Normalize imports in sandbox module:

1. validate_path_safety(path)  — halt if snapshot

2. read source

3. autoflake.fix_code() — remove unused imports

4. isort.api.sort_code_string() — sort and group

5. write back to sandbox path

6. return ImportNormalizationReport"""

def extract_imports(self, path: Path) -> ImportRecord:

"""Parse and return import groups without modifying file.

Used by header_normalizer to populate CIH IMPORTS field."""

def validate_path_safety(self, path: Path) -> None:

"""Same as HeaderNormalizer.validate_path_safety().

Both modules enforce this independently."""

@dataclass

class ImportNormalizationReport:

path: Path

removed_unused: list[str]

reordered: bool

conflicts_detected: list[str]

facade_needed: bool  # triggers canonical_import_facade_builder if True

### Validation

- canonicalize() on bare module with unsorted imports produces isort-clean output

- validate_path_safety() raises GovernanceViolation on snapshot path

- extract_imports() returns correctly grouped stdlib/third/internal structure

EXIT GATE: import_canonicalizer and canonical_import_facade_builder functional. Path safety enforced. header_normalizer can call extract_imports() successfully.

STAGE 4: Core Infrastructure — packet_validator and artifact_router

Objective: Build the two foundational core modules. packet_validator is the pipeline gate. artifact_router is the output bus.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/core/packet_validator.py | create | AP governance packet validation |
| tools/core/artifact_router.py | create | Output artifact routing with lineage tracking |
| tests/unit/test_packet_validator.py | create |  |
| tests/unit/test_artifact_router.py | create |  |

### packet_validator.py — Key Implementation Details

class PacketValidator:

REQUIRED_GOVERNANCE_FILES = [

"CLAUDE_GOVERNANCE_PROTOCOL.md",

"CLAUDE_ROLE_DEFINITION.md",

"CLAUDE_OPERATIONAL_CONSTRAINTS.md",

"AI_FAILURE_PROTOCOL.md",

"ARTIFACT_LIFECYCLE_RULES.md",

]

REQUIRED_SCHEMAS = [

"ARTIFACT_META_SCHEMA.json",

"CONCEPT_ARTIFACT_SCHEMA.json",

"DESIGN_SPEC_SCHEMA.json",

"IMPLEMENTATION_GUIDE_SCHEMA.json",

]

def validate(self, mode: str = "local") -> ValidationReport:

"""Run all checks. Return ValidationReport.

mode="ci" raises SystemExit(1) on any CRITICAL finding.

mode="local" returns report without raising."""

def _check_governance_files(self) -> list[Finding]: ...

def _check_schemas(self) -> list[Finding]: ...

def _check_config(self) -> list[Finding]: ...

def _check_module_headers(self) -> list[Finding]: ...

def _check_mutation_policy(self) -> list[Finding]:

"""Critical finding if ap_config.yaml mutation_allowed: true"""

### artifact_router.py — Key Implementation Details

ARTIFACT_ROUTES = {

"concept_artifact":     "artifacts/concept/",

"analog_discovery":     "artifacts/analog/",

"design_specification": "artifacts/spec/",

"implementation_guide": "artifacts/implementation/",

"gap_report":           "logos_analysis/reports/gaps/",

"audit_report":         "logos_analysis/reports/audits/",

"diff_report":          "logos_analysis/reports/diffs/",

"governance_report":    "logos_analysis/reports/governance/",

"crawl_record":         "logos_analysis/reports/crawl/",

"test_stubs":           "logos_analysis/reports/test_stubs/",

}

class ArtifactRouter:

def route(self, payload: ArtifactPayload) -> Path:

"""Validate artifact_type, determine path, call lineage_validator,

write file, update ArtifactManifest, return written path."""

def route_report(self, report_type: str, content: str, metadata: dict) -> Path:

"""Convenience method for non-artifact reports."""

def load_spec(self, artifact_id: str) -> dict:

"""Load approved spec artifact by ID for prompt_validator."""

EXIT GATE: packet_validator.validate(mode='local') passes on correctly configured repo. artifact_router.route() writes to correct path for each artifact_type.

STAGE 5: Repo Mapper and Repo Crawler

Objective: Build the LOGOS ingestion layer.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/core/repo_mapper.py | create | LOGOS snapshot tree builder |
| tools/core/repo_crawler.py | create | File-by-file AST analysis |
| tests/integration/test_repo_crawl.py | create | Integration test against fixture repo |

### repo_crawler.py — CrawlRecord Dataclass

@dataclass

class FuncRecord:

name: str

args: list[str]

returns: str | None

docstring: str | None

line_number: int

@dataclass

class ClassRecord:

name: str

methods: list[FuncRecord]

bases: list[str]

docstring: str | None

@dataclass

class CrawlRecord:

path: Path

imports: ImportRecord

exports: list[str]      # public names in __all__ or top-level defs

functions: list[FuncRecord]

classes: list[ClassRecord]

docstring: str | None   # module-level docstring

complexity_estimate: int  # rough cyclomatic complexity

parse_error: str | None  # set if ast.parse() fails

### Validation

- repo_mapper produces RepoMap JSON with correct module_count for fixture repo

- repo_crawler yields CrawlRecord for every .py file in fixture; parse_error is None for valid files

- CrawlRecord.imports has correct stdlib/third/internal grouping

EXIT GATE: repo_mapper and repo_crawler functional against a fixture directory with 5+ Python files. CrawlRecord dataclass fully populated.

STAGE 6: Structural Analysis — Dependency Graph, Surface Classifier, Diff Analyzer

Objective: Build the structural analysis layer.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/structural/dependency_graph_builder.py | create | networkx DiGraph builder from CrawlRecord[] |
| tools/structural/surface_classifier.py | create | Module surface type classifier |
| tools/structural/diff_analyzer.py | create | snapshot vs sandbox diff engine |
| tools/structural/lineage_validator.py | create | Artifact lineage chain validator |

### dependency_graph_builder.py — Key Details

# Node metadata schema

node_attrs = {

"module_type": str,    # derived from path group: core/structural/concept/etc.

"cih_present": bool,   # True if valid CIH detected in CrawlRecord

"line_count": int,

"parse_error": bool,

}

# Edge metadata

edge_attrs = {

"import_type": str,    # stdlib | third | internal

"import_name": str,

}

# Cycle detection

# nx.find_cycle() returns list of edges forming cycle

# Each cycle -> Critical finding in dependency report

### diff_analyzer.py — Path Safety Enforcement

def analyze(self, snapshot_path: Path, sandbox_path: Path) -> DiffReport:

snapshot_root = Path(config["paths"]["logos_snapshot"]).resolve()

sandbox_root = Path(config["paths"]["logos_sandbox"]).resolve()

# Enforce: both paths must be under their respective roots

assert snapshot_root in snapshot_path.resolve().parents, \

"diff_analyzer: snapshot_path not under source_snapshot root"

assert sandbox_root in sandbox_path.resolve().parents, \

"diff_analyzer: sandbox_path not under sandbox root"

# Run DeepDiff on parsed AST trees for semantic diff

# Run difflib.unified_diff for line diff

EXIT GATE: dependency_graph_builder detects a known cycle in a fixture. diff_analyzer raises assertion on two sandbox paths. lineage_validator flags missing design_origin.

STAGE 7: Concept Analysis — concept_auditor, completion_validator, gap_detector, test_generator

Objective: Build the concept-vs-implementation analysis layer. This is the primary LOGOS intelligence.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/concept/concept_auditor.py | create | FR-to-implementation audit engine |
| tools/concept/completion_validator.py | create | FR coverage scorer |
| tools/concept/gap_detector.py | create | Gap and risk surface mapper |
| tools/concept/test_generator.py | create | Pytest stub generator for gaps |
| tests/unit/test_gap_detector.py | create |  |

### ConceptAuditReport — Output Schema

@dataclass

class AuditFinding:

severity: str      # Critical | Major | Minor

problem: str       # specific, named failure

impact: str        # why it matters

fix: str           # specific recommended action

layer: str         # conceptual | specification | integration | priority

inference: bool    # True if finding is inferred rather than observed

@dataclass

class ConceptAuditReport:

module: Path

concept_ref: str   # CON-NNN

conceptual_completeness: str    # assessed score + note

specification_completeness: str # assessed score + note

integration_readiness: str      # assessed score + note

implementation_priority: str    # assessed score + note

findings: list[AuditFinding]

verdict: str       # Ready | Needs Refinement | Needs Major Rework

# NOTE: four-layer separation is required in report output.

# Collapsing these into a single score is a Category F failure.

### gap_detector.py — Gap Record Schema

@dataclass

class GapRecord:

gap_type: str         # functional | governance | error_handling | integration

fr_id: str | None     # FR-NNN if functional gap

severity: str         # Critical | Major | Minor

trigger_condition: str  # what causes this gap to become a failure

failure_mode: str       # what breaks

blast_radius: str       # scope of impact

recommendation: str

EXIT GATE: concept_auditor produces four-layer separated ConceptAuditReport. gap_detector populates trigger_condition, failure_mode, blast_radius on all Critical gaps. test_generator produces syntactically valid pytest stubs targeting identified gaps.

STAGE 8: Governance Enforcement — governance_checker, prompt_validator, rollback_automator

Objective: Build the governance enforcement layer.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/governance/governance_checker.py | create | Category A-F violation detection and enforcement |
| tools/governance/prompt_validator.py | create | GPT prompt vs spec alignment checker |
| tools/governance/rollback_automator.py | create | Sandbox rollback to snapshot state |
| tests/unit/test_governance_checker.py | create |  |

### governance_checker.py — Violation Detection Logic

CATEGORY_CHECKS = {

"A": check_hallucinated_architecture,  # refs to nonexistent components

"B": check_phase_violation,            # output type not valid in active phase

"C": check_governance_conflict,        # two artifacts contradict, AP proceeds

"D": check_authority_inversion,        # AP output treated as authoritative

"E": check_silent_normalization,       # normalization changes Architect logic

"F": check_dimensional_collapse,       # report merges 4 layers

}

def check(self, run_report: PipelineRunReport) -> GovernanceReport:

violations = []

for category, check_fn in CATEGORY_CHECKS.items():

result = check_fn(run_report)

if result:

violations.append(result)

if result.severity == "Critical":

self.rollback_automator.prepare_rollback()

return GovernanceReport(violations=violations,

verdict="fail" if violations else "pass")

GOVERNANCE: governance_checker must not call normalization modules. Governance enforcement is read-only evaluation. Any violation causes pipeline halt via pipeline_orchestrator.

EXIT GATE: governance_checker detects Category F (dimensional collapse) in a mock report with merged layers. rollback_automator.prepare_rollback() creates restore point without writing to source_snapshot.

STAGE 9: Pipeline Control — target_selector, batch_controller, pipeline_orchestrator

Objective: Build the central pipeline controller and supporting control modules.

### Files to Create

| Path | Action | Description |
| --- | --- | --- |
| tools/pipeline/target_selector.py | create | Target selection from logos_targets.yaml |
| tools/pipeline/batch_controller.py | create | Multi-target queue management |
| tools/core/pipeline_orchestrator.py | create | Central execution controller |
| tests/integration/test_pipeline_orchestrator.py | create | Integration test: full pipeline run on fixture |

### pipeline_orchestrator.py — Stage Sequence

PIPELINE_STAGES = [

("packet_validator",          PacketValidator,         "validate"),

("repo_mapper",               RepoMapper,              "map"),

("repo_crawler",              RepoCrawler,             "crawl"),

("dependency_graph_builder",  DependencyGraphBuilder,  "build"),

("surface_classifier",        SurfaceClassifier,       "classify"),

("concept_auditor",           ConceptAuditor,          "audit"),

("completion_validator",      CompletionValidator,     "validate"),

("gap_detector",              GapDetector,             "detect"),

("header_normalizer",         HeaderNormalizer,        "check"),

("import_canonicalizer",      ImportCanonicalizer,     "canonicalize"),

("diff_analyzer",             DiffAnalyzer,            "analyze"),

("governance_checker",        GovernanceChecker,       "check"),

("test_generator",            TestGenerator,           "generate"),

("artifact_router",           ArtifactRouter,          "route"),

]

def run(self, mode: str, target: str = "") -> PipelineRunReport:

# 1. Load and validate config

# 2. Enforce mutation_allowed: false (halt if True)

# 3. Execute stages in order

# 4. On any Critical failure: stop, log, return partial report

# 5. On completion: call target_selector for next target

# 6. Return PipelineRunReport

### Validation

- Run full pipeline on fixture repo — all 14 stages execute in order

- Inject a Critical governance failure — verify pipeline halts at stage 12 and does not execute stage 13-14

- Verify mutation_allowed: true in config causes immediate halt before stage 1

EXIT GATE: pipeline_orchestrator runs all stages on fixture. Fail-closed behavior confirmed on injected Critical failure. mutation_allowed guard functional.

STAGE 10: GitHub Actions Integration and End-to-End Validation

Objective: Wire GitHub Actions workflows, configure LOGOS access, and run first live analysis sweep.

### Files to Create/Configure

| Path | Action | Description |
| --- | --- | --- |
| .github/workflows/packet_validation.yml | create | Verbatim from OPS-002 §5.1 |
| .github/workflows/analysis_pipeline.yml | create | Verbatim from OPS-002 §5.2 |
| GitHub Secrets | configure | LOGOS_REPO_URL, LOGOS_GITHUB_TOKEN |
| config/logos_targets.yaml | configure | Add first active LOGOS target |

### Implementation Steps

- Push repository to GitHub

- Confirm packet_validation.yml CI runs on push and passes

- Configure GitHub Secrets per OPS-002 §7

- Set first logos_targets.yaml active target to an appropriate LOGOS module

- Trigger analysis_pipeline.yml manually with mode: audit

- Verify logos_analysis/reports/ artifacts produced and uploaded to GitHub Actions artifacts

- Review first ConceptAuditReport with Architect before any normalization runs

### Validation

- CI workflow passes on clean repo push

- Manual pipeline dispatch produces GapReport and ConceptAuditReport for target LOGOS module

- source_snapshot contains no modified files after pipeline run (git status clean)

- PipelineRunReport shows all stages completed with no Critical violations

EXIT GATE: CI passing. First live audit sweep complete. Reports produced. source_snapshot unmodified. Architect has reviewed first ConceptAuditReport. System is operational for LOGOS analysis.

# 5. Governance Enforcement Points

| Enforcement Point | Stage | Module | Mechanism |
| --- | --- | --- | --- |
| Packet validation gate | 1 (pre-run) | packet_validator | CI fails; pipeline_orchestrator halts if fail |
| mutation_allowed guard | 0 (startup) | pipeline_orchestrator | Immediate halt if true |
| Path safety gate | 9+10 | header_normalizer, import_canonicalizer | GovernanceViolation raised on snapshot path |
| Fail-closed halt | Any stage | pipeline_orchestrator | Critical finding stops pipeline |
| Four-layer separation | 6 | concept_auditor | Report schema enforces four distinct fields |
| Deferment obedience | Pre-run | target_selector | Deferred modules not in active target list |
| Lineage validation | 14 | artifact_router → lineage_validator | Orphaned artifacts flagged before routing |
| Category A-F checks | 12 | governance_checker | All six failure categories evaluated per pipeline run |
| Diff path enforcement | 11 | diff_analyzer | Assertion fails if both paths in same root |
| Rollback trigger | 12 | governance_checker → rollback_automator | Critical violation triggers sandbox restore |

# 6. Error Handling

| Error Type | Cause | Response | Recovery |
| --- | --- | --- | --- |
| GovernanceViolation (Critical) | Snapshot write attempt, mutation_allowed=true, Phase violation | Halt pipeline immediately; log category and message | Architect resolution required before restart |
| GovernanceViolation (High) | Silent normalization detected, authority inversion | Flag in GovernanceReport; request Architect review | Architect confirms or corrects; restart from stage 12 |
| AST ParseError | Syntactically invalid LOGOS module | Set CrawlRecord.parse_error; skip AST-dependent analysis for that file; continue crawl | Report parse errors in CrawlReport; Architect decides |
| Schema Validation Error | Artifact fails JSON schema validation | Report schema violations in ValidationReport; do not route artifact | Fix artifact content; re-run artifact_router |
| Missing Concept Artifact | logos_targets.yaml maps concept_ref not in artifacts/concept/ | Log as Critical gap; concept_auditor cannot run for that target | Architect provides concept artifact before next sweep |
| Dependency Cycle Detected | LOGOS import graph contains cycle | Log as Critical finding in DependencyReport; continue analysis of non-cyclic modules | Flag for Architect; GPT addresses in LOGOS |
| Rollback Failure | Sandbox restore fails (permissions, disk) | Log Critical; halt all normalization passes; alert Architect | Manual snapshot re-clone required |

# 7. Testing Strategy

| Test | Validates | Method | Stage |
| --- | --- | --- | --- |
| test_cih_injection | CIH injector populates all required fields | Unit — bare module + inject + schema check | 2 |
| test_path_safety_snapshot | GovernanceViolation raised on snapshot path | Unit — pass snapshot path to header_normalizer | 2+3 |
| test_packet_validator_fail | Pipeline halts on invalid governance packet | Unit — remove a required governance file | 4 |
| test_repo_crawl_fixture | CrawlRecord fully populated for valid Python files | Integration — fixture repo with 5+ modules | 5 |
| test_cycle_detection | Dependency graph detects and reports cycles | Unit — inject circular import in fixture | 6 |
| test_diff_path_enforcement | diff_analyzer rejects non-snapshot path | Unit — pass two sandbox paths | 6 |
| test_four_layer_separation | ConceptAuditReport has all four layer fields | Schema validation — assert report structure | 7 |
| test_gap_blast_radius | GapRecord contains trigger/failure/blast_radius | Unit — mock CrawlRecord with missing FR | 7 |
| test_governance_cat_f | Category F detected on merged-layer report | Unit — inject collapsed layer report | 8 |
| test_pipeline_fail_closed | Critical failure halts pipeline at correct stage | Integration — inject Category A failure at stage 6 | 9 |
| test_live_audit_sweep | Full pipeline produces reports on LOGOS target | Integration — run against real source_snapshot | 10 |
| test_snapshot_immutability | source_snapshot unmodified after full pipeline | Integration — git status on snapshot dir after run | 10 |

# 8. Post-Implementation Checklist

- Stage 1 complete: All directories, governance artifacts, schemas in place

- Stage 2 complete: CIH infrastructure functional; injector tested

- Stage 3 complete: Import canonicalizer functional; path safety enforced

- Stage 4 complete: packet_validator and artifact_router operational

- Stage 5 complete: repo_mapper and repo_crawler functional on fixture

- Stage 6 complete: structural analysis layer operational

- Stage 7 complete: concept analysis layer operational; four-layer separation confirmed

- Stage 8 complete: governance enforcement layer operational; Category A-F checks verified

- Stage 9 complete: pipeline_orchestrator runs full sequence; fail-closed confirmed

- Stage 10 complete: CI passing; live LOGOS audit sweep complete; source_snapshot unmodified

- All AP modules carry valid CIH (header_normalizer --check-only --path tools/ returns no CRITICAL findings)

- Architect has reviewed first ConceptAuditReport for target LOGOS module

- No open Category A-C governance violations in GovernanceReport

- IMPL-001 and SPEC-001 submitted to Architect for approval review

# 9. Rollback Plan

If any stage fails and cannot be recovered within the current session:

- Do not promote the incomplete stage's outputs to artifacts/

- Restore logos_analysis/sandbox/ from source_snapshot: python tools/governance/rollback_automator.py --execute

- Tag the failed pipeline run report with status: rollback in logos_analysis/reports/

- Re-run from the last successful stage's exit gate

- If the failure is a Critical governance violation, halt all pipeline work and escalate to Architect before any retry

Artifact ID: IMPL-001  |  Source: SPEC-001  |  ARCHON_PRIME  |  Version: v1  |  Status: Final Draft